Hindi Quest

Revised Product Requirements Document for a Simple Hindi Learning Game

| Product type | Audio-first learning game for kids, adults, and families |
| --- | --- |
| Primary promise | Learn Hindi letters, words, and phrases through short playful sessions |
| MVP strategy | Start narrow: one strong game loop, one review loop, limited content |
| Prepared date | July 13, 2026 |
| Status | Revised PRD draft for prototype, MVP, and pilot testing |

# Executive Summary

Recommendation Build the first release around a simple audio matching game plus a lightweight memory review game. Delay tracing, strict pronunciation scoring, open-ended conversation, and broad course content until repeat use is proven.

The original PRD has a strong learning direction, but its 90-day MVP attempts too many product surfaces at once: tracing, matching, memory, word quests, voice capture, parent dashboard, auth, analytics, streaks, and 20 to 40 lessons. The revised plan narrows the first build so the team can prove the core question early: will children and adults voluntarily replay short Hindi learning sessions?

# Product Vision

Hindi Quest is a family-friendly Hindi learning game that helps beginners build early confidence through sound, visual recognition, Devanagari exposure, and small rewards. It should feel more like a quick game than a classroom lesson.

Kids should be able to play with minimal reading and no parent explanation.

Adults should feel the content is practical, not childish or overly academic.

Families should be able to learn together from the same content core.

The product should prove retention before expanding into a full course.

# Target Users

| Persona | Need | MVP design response |
| --- | --- | --- |
| Kids ages 5 to 12 | Visual play, repetition, audio, immediate feedback | Large tappable tiles, simple missions, rewards, minimal written instructions |
| Parents learning with kids | Structure, progress visibility, useful words | Short family sessions, progress summary, daily review |
| Adult beginners | Low-friction practical Hindi | Optional transliteration, clear meaning, useful phrases |
| Heritage learners | Friendly re-entry into Hindi | Audio-first practice with Devanagari exposure |

# Core Learning Loop

Every lesson should follow the same simple ladder:

Hear the Hindi sound, letter, word, or phrase.

Recognize it by choosing the correct picture, letter, or meaning.

Repeat the item in a second context, such as a memory pair.

Earn a small reward that unlocks visible progress.

Review missed items later in a short queue.

This loop keeps the product simple to build while still supporting real learning: listening, recognition, recall, and spaced repetition.

# MVP Game Concept

Core game idea Hear Hindi. Tap the right tile. Build a small world by learning words.

The first playable version should use one clear game metaphor, such as helping a character decorate a room, grow a garden, stock a kitchen, or move through a map. The reward layer should be visible but lightweight: each completed lesson unlocks a sticker, object, star, or small scene upgrade.

Food pack: learn पानी, दूध, आम, रोटी, चावल by filling a kitchen or picnic basket.

Color pack: learn लाल, नीला, पीला, हरा by painting objects.

Family pack: learn माँ, पिता, भाई, बहन by completing a family scene.

Letter pack: hear a sound and tap the matching Devanagari letter.

# Revised MVP Scope

| Area | Include in MVP | Delay until later |
| --- | --- | --- |
| Game modes | Match and Listen; Memory Pairs | Tracing, word quests, speech scoring |
| Content | 10 letters or sounds; 20 to 25 words; 5 phrases | Full alphabet, all matras, grammar course |
| Audio | Pre-recorded prompt and replay audio | Complex speech recognition |
| Progress | Local progress, known/needs practice, simple streak | Full parent analytics dashboard |
| UX modes | Kid UI with adult transliteration toggle | Separate full adult and child products |
| Safety | No chat, no social, no UGC | Multiplayer or community features |

# Out of Scope for MVP

Open-ended conversational AI.

Strict pronunciation grading.

Large grammar syllabus.

Multiplayer gameplay.

User-generated content.

Complex account system unless needed for testing.

Large parent dashboard with detailed analytics.

# Feature Requirements

## 1. Match and Listen

The app plays a Hindi audio prompt. The player taps the matching image, Devanagari tile, or meaning tile. This is the primary MVP loop because it is easy to understand, fast to build, and useful for both kids and adults.

Audio prompt can be replayed at any time.

Tiles should be large, image-led, and readable.

Correct answers replay the Hindi word and show a positive reward.

Incorrect answers should allow immediate retry without punishment.

Missed items are added to a later review queue.

## 2. Memory Pairs

Players flip cards to match Hindi audio, Devanagari, image, or English meaning. This provides review without feeling like a quiz.

Start with 4 to 6 cards for kids and beginners.

Increase only after completion rates are strong.

Allow adult mode to show transliteration under Devanagari.

## 3. Rewards and Progress

Rewards should reinforce learning rather than distract from it. Each theme should unlock visible objects connected to the learned words.

Stars for completing a short lesson.

Scene objects unlocked by themed vocabulary.

Known/needs practice list for adults and parents.

Optional streak, but no guilt-heavy loss mechanics.

## 4. Adult Support

Adult learners should use the same content, with a few optional supports rather than a separate product.

Transliteration toggle.

Meaning shown after answer.

Short phrase usage examples.

Progress summary by theme.

# Content Plan

| Pack | MVP content | Example items |
| --- | --- | --- |
| Starter sounds | 10 high-utility Devanagari letters or sounds | अ, आ, क, म, प, न, र, ल, स, ह |
| Food | 6 to 8 words | पानी, दूध, आम, रोटी, चावल, केला |
| Colors | 5 to 6 words | लाल, नीला, पीला, हरा, काला |
| Family | 5 to 6 words | माँ, पिता, भाई, बहन, बच्चा |
| Phrases | 5 short phrases | नमस्ते, धन्यवाद, मेरा नाम..., यह क्या है?, पानी चाहिए |

# Phased Build Plan

| Phase | Goal | Build | Exit test |
| --- | --- | --- | --- |
| Phase 1: Playable prototype | Prove the core loop is fun | One theme, audio playback, match game, reward screen, local progress | 3 kids and 3 adults can play without explanation |
| Phase 2: Learning MVP | Prove recall and repeat use | Memory pairs, review queue, 20 to 25 words, Devanagari, transliteration toggle | Users return 3 times in 1 week and recognize learned words |
| Phase 3: Family beta | Prove family fit | 3 themes, small scene rewards, progress summary, daily review | 5 to 10 families complete a one-week pilot |
| Phase 4: Speech and writing | Add harder learning modalities | Record/playback, tracing, matras, phrase practice | Users still complete sessions without frustration |

# Revised 90-Day Roadmap

| Days | Focus | Deliverables |
| --- | --- | --- |
| 1-15 | Prototype definition | Lock first 25 words, choose one visual metaphor, wireframe home/game/reward screens, record sample audio |
| 16-30 | Playable loop | Build app shell, match game, audio replay, result screen, local progress |
| 31-45 | Learning depth | Add memory pairs, review queue, Devanagari display, transliteration toggle |
| 46-60 | Content and polish | Add 3 packs, tune difficulty, improve feedback, add scene rewards |
| 61-75 | Family beta | Test with 5 to 10 families, observe first-session confusion, track replay and drop-off |
| 76-90 | Release prep | Fix critical issues, add lightweight analytics, prepare next content pack, release to small public audience |

# Testing Plan

The product should be tested through observation before adding advanced features. The earliest tests should focus on comprehension, delight, and recall.

| Question | How to test | Pass signal |
| --- | --- | --- |
| Can kids start without help? | Give device silently and observe first 60 seconds | Child understands tap/replay/answer loop |
| Is it fun enough? | Ask if they want another round after one lesson | At least half choose to replay |
| Are adults learning? | Ask adults to identify 5 words after a short session | 4 of 5 correct immediately |
| Does learning stick? | Retest same users after 24 hours | Recognition remains above 60 percent |
| Is Devanagari intimidating? | Compare transliteration on/off feedback | Adults value toggle; kids are not blocked by script |
| Where do users drop? | Track starts, completions, retries, replay taps | First lesson completion above 70 percent |

# Success Metrics

70 percent of new users complete the first lesson.

50 percent complete at least three lessons in the first week.

Average session length stays between 3 and 7 minutes.

At least 3 sessions per week per active family during beta.

Learners recognize 20 or more MVP words after 2 to 4 weeks.

Missed-item review accuracy improves over time.

# Risks and Mitigations

| Risk | Why it matters | Mitigation |
| --- | --- | --- |
| Too much scope | The app may become a course instead of a game | Limit MVP to 2 modes and 25 words |
| Voice features become complex | Speech scoring can delay launch | Use record/playback later, not grading in v1 |
| Kids and adults need different UX | One interface may fail both groups | Use one core game with adult supports |
| Content licensing confusion | Mixed sources can create reuse issues | Track source, license, and replacement status per content item |
| Guessing from pictures only | Users may not learn Hindi sounds | Replay Hindi audio after every answer and review missed items |

# Build Decisions

Start without complex auth unless beta testing requires cross-device progress.

Use local or simple cloud progress before building a full parent dashboard.

Use pre-recorded human audio for all MVP items.

Use Unicode Devanagari text with a reliable font such as Nirmala UI.

Keep all game sessions short: 5 to 7 prompts for young kids, 8 to 12 for adults.

Make every audio item replayable.

# Recommended Next Artifact

The next useful artifact is a screen-by-screen MVP spec covering onboarding, home, theme selection, Match and Listen, Memory Pairs, reward screen, progress summary, and analytics events. That spec should define exact states, copy, assets, and acceptance criteria for the first prototype.